Project Planning Phase
Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

Date	07/03/2026
Team ID	SWTID-2026-7416
Project Name	Contact Manager
Maximum Marks	5 Marks

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Sprint	Functional Requirement (Epic)	User Story Number	User Story / Task	Story Points	Priority	Team Members
Sprint 1	Project Setup	USN 1	Set up Node.js project structure with necessary dependencies	10	High	Mehul
Sprint 1	User and Contact Schema	USN 2	Create the schema model for user and contact	10	High	Mehul
Sprint 2	Controllers	USN 3	Create the auth and contact controllers	10	High	Mehul
Sprint 2	Middleware	USN 4	Create the jwt authentication and data validation middleware	10	High	Mehul
Sprint 3	Routes	USN 5	Create the auth and contact CRUD routes	10	High	Mehul
Sprint 3	Server file	USN 6	Create an server.js file to start the server and define the api routes	10	High	Mehul
Sprint 4	Debugging and Testing	USN 7	Debug the whole project and test the api’s	10	High	Mehul

Project Tracker, Velocity & Burndown Chart: (4 Marks)

Sprint	Total Story Points	Duration	Sprint Start Date	Sprint End Date (Planned)	Story Points Completed (as on Planned End Date)	Sprint Release Date (Actual)
Sprint 1	20	1 Day	13/05/2026	14/02/2026	20	14/02/2026
Sprint 2	20	1 Day	14/02/2026	15/02/2026	20	15/02/2026
Sprint 3	20	1 Day	15/02/2026	16/02/2026	20	16/02/2026
Sprint 4	20	1 Day	16/02/2026	16/02/2026	20	16/02/2026